I'll break down the PRD into bite-sized, testable chunks that respect Claude's daily limits while maintaining context. Here's a structured breakdown:

## 📦 Document Breakdown Strategy

### Core Context Document (Keep this in every conversation)

File: 00_CORE_CONTEXT.md (~2000 tokens)

# CPL Auction - Core Context

## Project Overview

- Digital auction system for Colruyt Premier League cricket tournament

- 120 players, 8 teams, 1000 tokens per team

- Category-based phases: Batsmen → Bowlers → All-rounders → Wicket-keepers

## Key Constraints

- Budget per category (e.g., Batsmen: 300-400 tokens, 4-5 players)

- Squad composition: 15 players total per team

- Real-time updates via WebSockets

## Tech Stack

- Backend: Flask + SocketIO + SQLite/PostgreSQL

- Frontend: Vanilla JS + Tailwind CSS

- Deployment: Render.com

## Success Criteria

- All 120 players assigned

- <1 second bid updates

- 200+ concurrent viewers

- Zero data loss

## 🎯 Phase-by-Phase Task Documents

### Phase 1: Foundation (Days 1-2)

#### Task 1.1: Database Setup

File: 01_DATABASE_SETUP.md (~3000 tokens)

Include:

- Section 4.3: Database Schema (complete)

- Section 3.1.1: FR-001 (Data Import requirements)

- Sample data structure from Appendix 15.2

- Test criteria from Day 1 plan

Deliverable: Working database with 8 teams, 40 players

Test: Run queries, verify category budgets

#### Task 1.2: REST API Core

File: 02_REST_API.md (~2500 tokens)

Include:

- Section 4.2: System Architecture (API endpoints)

- Section 3.1.5: FR-014 (Auction history)

- API endpoints list from architecture diagram

- Test criteria: curl commands

Deliverable: GET /api/teams, /api/players working

Test: JSON responses validate

#### Task 1.3: Public View Basic

File: 03_PUBLIC_VIEW_BASIC.md (~3500 tokens)

Include:

- Section 3.1.4: FR-011 (Public viewer interface)

- Section 3.2.2: NFR-004, NFR-006 (Accessibility, responsive)

- HTML structure requirements

- Test criteria: Visual validation

Deliverable: Static HTML page with team dashboards

Test: Readable from 10 feet, mobile responsive

### Phase 2: Real-time & Admin (Days 2-3)

#### Task 2.1: WebSocket Integration

File: 04_WEBSOCKET_REALTIME.md (~2800 tokens)

Include:

- Section 4.1.1: Flask-SocketIO setup

- Section 6.1: Bidding flow diagram

- WebSocket events specification

- Test criteria: Multi-browser sync

Deliverable: Real-time bid updates working

Test: Open 2 browsers, changes sync instantly

#### Task 2.2: Admin Panel Layout

File: 05_ADMIN_PANEL_LAYOUT.md (~3000 tokens)

Include:

- Section 3.1.4: FR-012 (Admin control panel)

- Section 7.1: US-001 to US-004 (Moderator stories)

- Three-panel layout specs

- Test criteria: UI functionality

Deliverable: Admin panel with player selection

Test: Click player → appears on public view

#### Task 2.3: Bidding Logic Core

File: 06_BIDDING_LOGIC.md (~3500 tokens)

Include:

- Section 3.1.2: FR-005, FR-006, FR-007 (Bidding + validation + assignment)

- Section 3.1.3: FR-009, FR-010 (Budget enforcement)

- Validation rules (complete)

- Test criteria: Edge cases

Deliverable: Complete bid → validate → assign flow

Test: All validation rules work correctly

### Phase 3: Categories & Distribution (Day 4)

#### Task 3.1: Phase Management

File: 07_PHASE_MANAGEMENT.md (~2500 tokens)

Include:

- Section 3.1.2: FR-004 (Category-based phases)

- Phase transition logic

- Progress indicators

- Test criteria: Phase completion

Deliverable: All 4 phases functional

Test: Complete Batsmen → transition to Bowlers

#### Task 3.2: Unsold Distribution

File: 08_UNSOLD_DISTRIBUTION.md (~3000 tokens)

Include:

- Section 3.1.2: FR-008 (Unsold player distribution)

- Section 6.2: Unsold distribution flow diagram

- Fair assignment algorithm

- Test criteria: Distribution fairness

Deliverable: Auto-assign unsold players

Test: 5 unsold players → distributed fairly

### Phase 4: Polish & Deploy (Day 5)

#### Task 4.1: Image Integration

File: 09_IMAGE_INTEGRATION.md (~2000 tokens)

Include:

- Section 3.1.1: FR-002 (Image management)

- Image loading optimization

- Placeholder fallbacks

- Test criteria: Visual validation

Deliverable: Logos + photos display correctly

Test: Upload 5 images, verify display

#### Task 4.2: Export & Admin Tools

File: 10_EXPORT_ADMIN_TOOLS.md (~2500 tokens)

Include:

- Section 3.1.5: FR-015 (Data export)

- Section 3.1.6: FR-016, FR-017 (Admin overrides)

- Export formats (Excel, CSV, PDF)

- Test criteria: File downloads

Deliverable: Export final results, undo capability

Test: Export Excel with all 120 players

#### Task 4.3: Render Deployment

File: 11_RENDER_DEPLOYMENT.md (~3500 tokens)

Include:

- Section 5: Complete Render deployment guide

- Section 5.3: Event day checklist

- Section 5.2: Production configuration

- Test criteria: Live URL validation

Deliverable: App running on Render

Test: Public URL accessible, WebSockets work

### Phase 5: Testing & Documentation (Ongoing)

#### Task 5.1: Testing Strategy

File: 12_TESTING.md (~2500 tokens)

Include:

- Section 9: Complete testing strategy

- Unit test examples

- Load testing setup

- UAT checklist

Use throughout development

Test after each major feature

#### Task 5.2: User Documentation

File: 13_USER_DOCS.md (~2000 tokens)

Include:

- Section 10: Documentation requirements

- Moderator quick guide

- Troubleshooting section

- Event day procedures

Create after app is functional

Test with non-technical user

## 📊 Token Budget Analysis

| Phase | Files | Avg Tokens/File | Total Tokens | Claude Conversations |
| --- | --- | --- | --- | --- |
| Phase 1 | 3 | 3000 | 9000 | 3 conversations |
| Phase 2 | 3 | 3100 | 9300 | 3 conversations |
| Phase 3 | 2 | 2750 | 5500 | 2 conversations |
| Phase 4 | 3 | 2700 | 8100 | 3 conversations |
| Phase 5 | 2 | 2250 | 4500 | 2 conversations |
| Total | 13 | ~2800 | ~36,400 | ~13 conversations |

With Core Context (2000 tokens) included in each: ~50,000 tokens total

## 🎯 Recommended Workflow

### Daily Conversation Plan

Day 1 (Thursday):

- Conversation 1: Core Context + Task 1.1 (Database)

- Test locally

- Conversation 2: Core Context + Task 1.2 (REST API)

- Test with curl

Day 2 (Friday):

- Conversation 3: Core Context + Task 1.3 (Public View)

- Test in browser

- Conversation 4: Core Context + Task 2.1 (WebSockets)

- Test real-time updates

Day 3 (Saturday):

- Conversation 5: Core Context + Task 2.2 (Admin Panel)

- Test UI

- Conversation 6: Core Context + Task 2.3 (Bidding Logic)

- Full bidding test

Day 4 (Sunday):

- Conversation 7: Core Context + Task 3.1 (Phases)

- Test phase transitions

- Conversation 8: Core Context + Task 3.2 (Unsold Distribution)

- Test distribution algorithm

Day 5 (Monday):

- Conversation 9: Core Context + Task 4.1 (Images)

- Upload test images

- Conversation 10: Core Context + Task 4.2 (Export)

- Test exports

- Conversation 11: Core Context + Task 4.3 (Deploy)

- Deploy to Render

## 💡 Context Preservation Strategy

### In Every Conversation, Start With:

I'm building a CPL auction system. Here's the core context [paste 00_CORE_CONTEXT.md].

I've completed:

- [List completed tasks]

Now I need help with [Current Task File].

My previous conversation covered [brief summary].

### After Each Task:

- Save generated code

- Test thoroughly

- Document any deviations

- Update your progress tracker

## 🚀 Next Steps

- Create Core Context File (I can generate this now)

- Extract Task 1.1 File (Database setup - ready to start)

- Begin Day 1 Conversation 1 with both files

Shall I create the 00_CORE_CONTEXT.md and 01_DATABASE_SETUP.md files now so you can start Day 1?

This breakdown ensures:

- ✅ Each conversation stays under token limits

- ✅ Clear testing milestones after each task

- ✅ Context preserved through core document

- ✅ Incremental, testable development

- ✅ No overwhelming information dumps